I like this goal. But we should define "winning" realistically.

The DengAI competition has been public for years, and many participants have already explored it extensively. Reaching #1 on the historical leaderboard would be extremely challenging because the strongest solutions have had years of refinement. However, we can absolutely aim to build a solution that is:

- Competitive with top approaches.

- Scientifically novel.

- Publishable in Q1 journals.

- A strong foundation for your PhD.

Given your background in fractional differential equations and mathematical epidemiology, I don't want us to compete only as data scientists. I want us to compete as mathematical modelers plus AI researchers. That combination is where we can contribute something genuinely new.

# The Master Roadmap

I call this the DengAI Grand Challenge Roadmap (Version 1.0).

## Phase 1 — Understand the Competition (Days 1–2)

Objective: Know the data better than most participants.

Deliverables:

- Read all competition documentation.

- Download the datasets.

- Build a data dictionary.

- Understand every feature.

- Identify missing values and anomalies.

- Reproduce the official benchmark.

Success criterion:

- A working baseline submission.

## Phase 2 — Exploratory Data Analysis (Days 3–7)

This is where many teams discover hidden signals.

Tasks include:

- Missing-value analysis.

- Correlation matrices.

- Time-series plots.

- Seasonal decomposition.

- City-by-city comparison.

- Climate trend analysis.

- Lag relationships.

- Target distribution.

- Outlier detection.

Deliverable:

- A professional EDA notebook.

## Phase 3 — Feature Engineering (Week 2)

This phase often makes the biggest difference.

Potential features:

- 1–12 week lags.

- Rolling means.

- Rolling standard deviations.

- Rainfall accumulation.

- Temperature anomalies.

- NDVI trend features.

- Seasonal sine/cosine encodings.

- Interaction terms.

- Change rates.

- Exponential moving averages.

Goal:

- Transform raw climate variables into more informative predictors.

## Phase 4 — Strong Machine Learning Baselines (Week 3)

We first establish strong reference models before introducing novel methods.

Models to evaluate:

- Random Forest.

- Gradient Boosting.

- XGBoost.

- LightGBM.

- CatBoost.

- Elastic Net.

- Support Vector Regression.

Evaluation:

- Time-aware cross-validation.

- MAE (competition metric).

## Phase 5 — Deep Learning (Week 4)

Sequence models can capture temporal structure.

Candidates:

- LSTM.

- GRU.

- Temporal Convolutional Networks.

- Transformers for time series.

## Phase 6 — Mathematical Innovation (Weeks 5–6)

This is where your expertise distinguishes the project.

Develop:

- Variable-order fractional dengue model.

- Climate-dependent transmission rates.

- Stability analysis.

- Reproduction number.

- Positivity and boundedness proofs.

- Numerical solver.

This phase supports your research publications even if it is not directly used for leaderboard performance.

## Phase 7 — Bayesian Calibration (Week 7)

Estimate model parameters with uncertainty.

Methods:

- Bayesian inference.

- Posterior predictive checks.

- Credible intervals.

- Sensitivity analysis.

## Phase 8 — Physics-Informed AI (Weeks 8–9)

Develop:

- PINNs.

- Fractional PINNs.

- Hybrid neural networks constrained by epidemiological dynamics.

This is likely to be a research contribution rather than the strongest competition model on its own.

## Phase 9 — Ensemble Modeling (Week 10)

Winning competition solutions often rely on ensembles.

Combine:

- Gradient boosting.

- CatBoost.

- Neural networks.

- Bayesian forecasts.

- Fractional model outputs (if they improve generalization).

## Phase 10 — Model Optimization (Week 11)

Focus on:

- Hyperparameter optimization.

- Feature selection.

- Error analysis.

- City-specific models.

- Robust validation.

## Phase 11 — Final Submission (Week 12)

Deliverables:

- Final competition submission.

- Fully documented code.

- Reproducible pipeline.

- Research-ready repository.

# The Research Layer

In parallel with the competition, we can build publishable work from the same project:

| Paper | Focus |
| --- | --- |
| 1 | Exploratory climate analysis for dengue forecasting |
| 2 | Variable-order fractional dengue transmission model |
| 3 | Bayesian calibration and uncertainty quantification |
| 4 | Physics-informed neural networks for dengue forecasting |
| 5 | Hybrid AI–fractional digital twin framework |

# Tools We'll Use

- Python for the main implementation.

- Pandas and NumPy for data processing.

- Matplotlib for visualization.

- scikit-learn for baseline models.

- XGBoost, LightGBM, and CatBoost for gradient boosting.

- PyTorch for deep learning.

- PyMC for Bayesian inference.

- SciPy for numerical methods.

- Jupyter Notebook for experimentation.

- Git and GitHub for version control.

# GitHub Repository Structure

DengAI-GrandChallenge/

│

├── data/

│   ├── raw/

│   ├── processed/

│

├── notebooks/

│   ├── 01_EDA.ipynb

│   ├── 02_FeatureEngineering.ipynb

│   ├── 03_BaselineModels.ipynb

│   ├── 04_XGBoost.ipynb

│   ├── 05_LightGBM.ipynb

│   ├── 06_LSTM.ipynb

│

├── src/

│   ├── preprocessing.py

│   ├── features.py

│   ├── models.py

│   ├── evaluation.py

│

├── papers/

├── figures/

├── reports/

├── submissions/

├── requirements.txt

└── README.md

# A Key Strategic Point

For the competition itself, we should separate leaderboard optimization from research innovation. The most competitive leaderboard models are often carefully engineered ensembles of machine learning models, while your fractional and physics-informed methods are more likely to produce novel scientific contributions. We can build both tracks in parallel and compare them rigorously.

## Where we start today

Our first milestone is to establish a fully reproducible baseline before adding complexity. I recommend this sequence:

- Create a GitHub repository for the project.

- Download the DengAI dataset and commit the project structure (not the raw data if the license discourages redistribution).

- Set up a Python environment and install the required packages.

- Produce the first notebook that loads the data, checks for missing values, summarizes each feature, and recreates the official baseline.

- Make the first valid competition submission.

Once that foundation is in place, every improvement can be measured objectively, and we'll know whether each new idea genuinely improves performance or just adds complexity.